| Iteration | Time Estimate | Use Cases Assigned to Iteration |
| --- | --- | --- |
| 1 | 4 weeks | 1. Start Visit Session 2. Capture Patient Consent 3. Record Consultation 4. Transcribe Consultation |
| 2 | 4 weeks | 5. Generate Structured Notes 6. Review and Edit Notes 7. Add Post-Visit Notes (Scribble Pad) 8. Add Voice Narration |
| 3 | 5 weeks | 9. View Dashboard 10. View Dashboard Analytics 11. Search Past Visits |
| 4 | 4 weeks | 12. Manage Patient Records (Admin) 13. View Visit Summaries (Admin) 14. View Visit Summaries (Patient) |
| 5 | 3 weeks | 15. System Integration 16. Final QA Testing 17. Harden System, tune database, deployment preparation |
| Total | 20 weeks |  |